Eduvos Hack Jam 2026

Incubation Hub Marketplace

Team Project Timeline

# 8-Week Project Timeline

This timeline maps the official Hack Jam schedule to our team's roles and expected deliverables at each stage.

| Week | Dates | Focus | Team Deliverables / Leads |
| --- | --- | --- | --- |
| Pre | 26 Aug – 4 Sept | Applications Open | Submit team application |
| Pre | 7 – 11 Sept | Allocate Supervisors | Supervisor assigned to the team |
| 1 | 14 – 18 Sept | Launch & Understand the Challenge | Attend kick-off; unpack brief; confirm roles (Danny, Mpumelelo, Oratile, Paballo, Dikeledi); Danny sets up task tracker |
| 2 | 21 – 25 Sept | Research & Understand the User | Paballo leads user research/interviews; Dikeledi research competitors & market Deliverable: user insights summary |
| 3 | 28 Sept – 2 Oct | Ideate & Develop the Concept | Mpumelelo facilitates ideation & defines value proposition; Dikeledi drafts business model Deliverable: concept brief |
| 4 | 5 – 9 Oct | Design the Marketplace | Oratile builds wireframes/UI flows; Paballo defines technical architecture — Deliverable: clickable prototype/mock-ups |
| 5 | 12 – 16 Oct | Develop the MVP/Prototype | Paballo builds core functional prototype; Oratile finalises visual design — Deliverable: working MVP |
| 6 | 19 – 23 Oct | Test with Users | Paballo runs usability tests; Dikeledi gathers feedback on viability — Deliverable: testing report & refinements list |
| 7 | 26 – 30 Oct | Refine & Prepare the Pitch | Team implements fixes; Danny builds pitch deck & rehearses — Deliverable: polished prototype + pitch deck |
| 8 | 2 – 6 Nov | Demo Day & Final Presentations | Danny leads final pitch — Deliverable: live demo + presentation to judging panel |